## Slide 1: Bits Please Final Train Project
By: Kyle Legters, Alex Pickering, Nick Faughey, Korey Klinger, Pavan Kootapalli

## Slide 2: Work Schedule

## Slide 3: Hours to Completion
Group
  Estimated: 570 total hours
  Actual: 458 total hours
Individual:
  Kyle:
    Estimated: 100 hours
    Actual: 90 hours
  Alex:
    Estimated: 150 hours
    Actual: 90 hours
  Nick:
    Estimated: 100 hours
    Actual 80 hours
  Korey:
    Estimated: 130 hours
    Actual: 114 hours
  Pavan:
    Estimated: 90 hours
    Actual: 84 hours

## Slide 4: Bug Count (last 4 weeks)
3 weeks ago: 0
2 weeks ago: 1
Last Week: 2
This week: 5
Bugs/Week ~ 2

## Slide 5: Biggest Lesson Learned
Delivery is a feature
More can be achieved as a group than as an individual
Important to make sure everyone keeps up with each other
Don’t wait until the last minute to integrate

## Slide 6: What We Would Do Differently
Start coding earlier
Agree on communication between modules after SubSystem prototype, and do not change afterwards
Start integrating earlier
Get as much done for the SubSystem prototype as possible, in order to get a further understanding and better jump on the project

## Slide 7: And Now For Our Project