Specific Test	Pass/Fail	Test Date	Bugs + Fixed Date
Simulate negative authority command	Pass	4/16
Simulate negative speed command	Pass	4/16
Change train properties (lights, doors, brakes, etc) on model to make sure they are reflected in train controller	Pass	4/16
Test controller output on sloped track for appropriate power calculation	Fail	4/18	4/18. Controller overcompensated power when tested with a counteracting force – it ends up overshooting the target speed by a lot before settling at steady state. Lowered Ki and seemed to respond more appropriately.
Simulate a beacon with a distance that doesn't require immediate braking	Pass	4/17
Activate emergency brake on train model, see updated speeds in controller UI	Pass	4/17
Activate service brake by train operator	Fail	4/17	4/18. Activating the service brake from train operator was useless – its status was overridden by controller immediately after. Added persistent check for separate train operator service brake.
Turn lights on/off in train controller and see updated statuses in train model	Fail	4/17	4/17. Train controller was holding light status separately from model. Switched all checks for light status and status switches to directly use model values.