Specific Test	Pass/Fail	Test Date	Bugs + Fixed Date
Simulate negative authority command	Pass	4/16
Simulate negative speed command	Pass	4/16
Change train properties (lights, doors, brakes, etc) on model to make sure they are reflected in train controller	Pass	4/16
Test controller output on sloped track for appropriate power calculation	Fail	4/18	4/18. Controller overcompensated power when tested with a counteracting force – it ends up overshooting the target speed by a lot before settling at steady state. Lowered Ki and seemed to respond more appropriately.
Simulate a beacon with a distance that doesn't require immediate braking	Pass	4/17
Activate emergency brake on train model, see updated speeds in controller UI	Pass	4/17
Activate service brake by train operator	Fail	4/17	4/18. Activating the service brake from train operator was useless – its status was overridden by controller immediately after. Added persistent check for separate train operator service brake.
Turn lights on/off in train controller and see updated statuses in train model	Fail	4/17	4/17. Train controller was holding light status separately from model. Switched all checks for light status and status switches to directly use model values.
Come to stop at station, automatically turn lights on and doors open	Pass	4/20
Run train controller and model faster than wall clock	Pass	4/19
Receive zero throttle from train operator	Pass	4/20
After authority has run out and train is stopped, receive more authority while train operator has service brake engaged	Pass	4/20
Activate emergency brake and service brake simultaneously	Pass	4/20
Receive speed from CTC higher than train operator's throttle	Pass	4/20
Throttle from train operator twice the speed from CTC	Pass	4/20
Force lights on/off from UI	Pass	4/20
Force doors open/closed from UI	Pass	4/20
Simulate safety critical architecture failing (different power calculations from 2 controllers)	Pass	4/20